THE MODERN IDENTITY OPERATING MODEL  ·  COMPANION WORKBOOK

Ninety-Day Starter Plan

Adapted from "A Ninety-Day Starting Point" (closing chapter) of The Modern Identity Operating Model.

Move from reading to visible structural progress in ninety days.

If you do not know where to begin, begin small and structurally. Do not try to transform everything at once. Create proof that the model can work in one real place, then expand. Fill in an owner and a status for each item, and let one finished result argue for the next.

# How to use it

Work the thirty, sixty, and ninety day sections in order. Each action needs a named owner and an honest status, not a hopeful one. Not started is a fine answer this early; it only becomes a problem if it is still the answer next quarter.

# A worked example

One organization's honest snapshot partway through its first ninety days. Replace the owners and status with your own.

| Action | Owner | Status |
| --- | --- | --- |
| IN THE NEXT 30 DAYS |  |  |
| Map the major identity types in your environment | Jordan Reyes, IAM Lead | Done |
| Identify your top ownership gaps | Jordan Reyes, IAM Lead | Done |
| Identify your most visible lifecycle drift | Morgan Blake, IAM Operations | Done |
| Inventory the most important nonhuman credentials | Sam Okafor, Technology Lead | In progress |
| Identify one privilege chain tied to a critical asset | Priya Nathan, Access Governance | Done |
| IN THE NEXT 60 DAYS |  |  |
| Assign owners to the highest-risk identity objects | Jordan Reyes, IAM Lead | In progress |
| Create a basic Decision-Rights Matrix | Jordan Reyes, IAM Lead | Done |
| Define a first-wave lifecycle cleanup target | Morgan Blake, IAM Operations | Done |
| Clarify one access model that people do not trust | Priya Nathan, Access Governance | In progress |
| Establish one AI identity review path if AI is already present | Alex Chen, AI Governance | Not started |
| IN THE NEXT 90 DAYS |  |  |
| Launch one visible governance artifact | Jordan Reyes, IAM Lead | Not started |
| Stabilize one lifecycle pattern | Morgan Blake, IAM Operations | Not started |
| Simplify one access area | Priya Nathan, Access Governance | Not started |
| Improve one technology visibility gap | Sam Okafor, Technology Lead | Not started |
| Train one stakeholder group well enough that behavior changes | Taylor Wu, OCM Lead | Not started |

Now build your own plan, thirty, sixty, and ninety days out:

# In the next 30 days

| Action | Owner | Status |
| --- | --- | --- |
| Map the major identity types in your environment |  |  |
| Identify your top ownership gaps |  |  |
| Identify your most visible lifecycle drift |  |  |
| Inventory the most important nonhuman credentials |  |  |
| Identify one privilege chain tied to a critical asset |  |  |

# In the next 60 days

| Action | Owner | Status |
| --- | --- | --- |
| Assign owners to the highest-risk identity objects |  |  |
| Create a basic Decision-Rights Matrix |  |  |
| Define a first-wave lifecycle cleanup target |  |  |
| Clarify one access model that people do not trust |  |  |
| Establish one AI identity review path if AI is already present |  |  |

# In the next 90 days

| Action | Owner | Status |
| --- | --- | --- |
| Launch one visible governance artifact |  |  |
| Stabilize one lifecycle pattern |  |  |
| Simplify one access area |  |  |
| Improve one technology visibility gap |  |  |
| Train one stakeholder group well enough that behavior changes |  |  |

Create proof that the model can work in one real place. Then expand.