THE MODERN IDENTITY OPERATING MODEL  ·  COMPANION WORKBOOK

Resistance Log

Treat pushback as a reading of the design, and tell healthy discomfort from real friction.

Adapted from Chapter 17 of The Modern Identity Operating Model by Becky Sandberg. © 2026 Becky Sandberg.

What this is

Resistance is rarely a culture problem. It is operational, and it points to where the model has drifted out of step with how work actually happens. This log captures each instance of pushback, asks what it is made of, and turns it into either a fix to the design or a decision to hold the line.

When to reach for it

Reach for it from the first pilot onward. Use it whenever pushback is being filed as isolated complaints rather than read as signal.

How to use it

- Capture each instance of resistance with who it came from and where.

- Ask what it is made of. Is this a reaction to better accountability, or a sign the process is unusable? A governance gap, or an ownership clarity gap? A communication failure, or a support failure?

- Decide whether it is healthy discomfort to hold or structural friction to fix. Not all resistance should be accommodated; giving in to the discomfort of leaving unsafe habits just rebuilds the problem the model was meant to fix.

- Record the action and close the loop. Resistance should improve the conversation, not end it.

A worked example

A realistic set of entries. The point is to read each one, not to file it.

| Source | What they push back on | What it is made of | Hold or fix | Action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Service desk | The new request flow is slower | Process usability, not accountability | Fix | Streamline the request steps | Change lead | Open |
| A team lead | Objects to access reviews | The discomfort of accountability | Hold | Explain why, keep the review | Governance analyst | Closed |
| Application owner | Cannot tell what they own | Ownership clarity gap | Fix | Clarify the ownership record | Identity lead | Open |
| Managers | Approvals are confusing | Communication or support failure | Fix | Add the approval quick guide | Change lead | Open |